Group Project Plan

Project Name:	MeowPlayer
Organizational Structure:	Scrum
Language:	C++
Major Dependencies:	Qt, libVLC
Target Platform:	Windows, OSX, Linux

For our project, we endeavor to create a cross platform media player suitable for both video playback and music library organization. We have chosen to target the Qt application framework and GUI toolkit to help us achieve this goal, as we believe it is the best option for building a cross platform desktop application.

We will not be creating an in-house media playback engine, as this would require far more resources than we have available. Instead, we have opted to use libVLC, which is VideoLAN's open source media engine. Qt/C++ language bindings for libVLC are readily available.

All of our external dependencies are licensed under the the LGPL v2 or newer, meaning we will have many licensing options upon deployment.

We intend to use the Scrum project management structure throughout development. Our tentative roadmap follows.

1. Requirements Elicitation/Analysis – Completed by March 28
As we have no actual stakeholders to elicit requirements from, we will spend this period analyzing popular competitors to our application, namely VLC, Windows Media Player, iTunes, Amarok and Clementine. We will attempt to analyze where each individual program excels and where it falls short, and take the best UI and UX cues from each in forming our initial analysis.

2. Design – Completed by March 31
Based on our analysis, we intend to quickly complete our initial UI design and feature requirements.

3. Development Milestone 1 – Completed by April 4
Achieve bare minimum functionality to achieve video and audio playback.

4. Development Milestone 2 – Completed by April 7 (Progress Report 1 Due)
Achieve a near feature complete program for basic video and audio playback (playback controls, audio equalizer, etc)

5. Development Milestone 3 – Completed by April 14
Add near feature complete functionality for music library playback with basic library browsing capabilities.

6. Feature Freeze – April 21 (Progress Report 2 Due)
- No new features or functionality added after this point.
- Requirements and documentation will be completed.

7. UI Freeze – April 25
Only bug fixes and patches added after this point. Program features and UI are final.

8. Testing – Completed by April 27

9. Deployment – Completed by April 28 (Final Project Report Due)
Upon completion of testing, we will deploy to the Desire2Learn dropbox repository, allowing our product to be downloaded by instructors named Nicolas Grounds from all over OU. We project a total of roughly 1 download(s) in the week following deployment.

Responsibility will be divided evenly among all group members for all parts of the project.